# Forklift VR Training Project VSB

Visual and Functional Specification based on the inspected Unity repository

Project: DeenuMaurya/forklift | Revision: 113fa6ba3c630cc3c03aad71bd2492e04ef65e6c | Date: 21 October 2026 | Version 2.1

Goal: Deliver a seated, controller-grab Meta Quest simulation that teaches a trainee to enter a forklift, start it with a physical key, steer and drive, manipulate hydraulic controls, align forks with a highlighted pallet, lift safely in the simulation, move to a drop zone and park. This document defines the work required based on actual repository contents; no production gameplay was found in the main scene.

Safety: This is simulator scope only. Operating parameters, load limits, clearances and SOP must be approved for the specific real forklift before assessment can be treated as representative of a workplace procedure.

# 1 Existing project audit

| Verified item | Current project evidence / implication |
| --- | --- |
| Unity | Unity 6000.3.8f1 from ProjectSettings/ProjectVersion.txt |
| XR packages | Meta XR SDK All 207.0.1; XR Interaction Toolkit 3.3.1; OpenXR 1.16.1; Input System 1.18.0 |
| Rendering | URP 17.3.0, with mobile/PC pipeline assets already present under Assets/Settings |
| Entry scene | Assets/Scenes/SampleScene.unity enabled in EditorBuildSettings; contains Main Camera, Directional Light and Global Volume, not a forklift training setup |
| Forklift | Assets/Model/forklift/forklift.fbx exists; client confirms separate steering, key, gear, levers, mast and forks. Exact pivots/axes still require Unity Editor calibration |
| Environment | Assets/Model/Warehouse/Warehouse.fbx and warehouse shelves, pallet/cargo assets under Assets/Model/Official Unity Assets/Warehouse |
| Audio | Assets/Model/Audio contains engine, lift start/loop/end and reverse alarm clips |
| Interaction samples | Meta XR Interaction SDK 207.0.1 example scenes imported, including ComprehensiveRigExample, HandGrabExamples and TransformerExamples |
| Gameplay scripts | No project-specific forklift control or mission script detected; only tutorial/readme scripts outside imported package samples |

Implementation decision: keep SampleScene and vendor samples intact. Create a dedicated ForkliftTraining.unity scene and new scripts/prefabs under Assets/ForkliftTraining. Reuse installed Meta SDK and existing models/audio rather than importing duplicate systems.

# 2 Training workflow and visual feedback

| Step | Player activity | Pass rule and feedback |
| --- | --- | --- |
| 01 | View goal and cabin highlight | Entry marker guides trainee; headset stays outside until seat selected |
| 02 | Select driver seat | VR camera seated/recentered; cockpit reachable with controllers |
| 03 | Pre-start inspection | Checklist confirms parking brake, neutral and clear area |
| 04 | Grab/turn ignition key | Engine audio only after approved prerequisite state |
| 05 | Grab steering wheel | Wheel rotates within physical constraints, steering response demonstrated |
| 06 | Select gear; use right joystick Y | Joystick up accelerates in selected gear, down brakes, center coasts; steering wheel controls direction |
| 07 | Approach highlighted pallet | Route arrows, slow approach and stop zone prompts |
| 08 | Align fork tips | Heading, lateral offset and fork elevation visual guide |
| 09 | Insert both forks | Both tine sensors and sufficient insertion depth verified |
| 10 | Grab lift lever | Fork carriage rises; load attaches only after validated insertion |
| 11 | Reverse clear and transport | Load follows carriage, alarms and collision warnings active |
| 12 | Place load in marked zone | Stop, correctly position and lower before detaching |
| 13 | Neutral, park, key off | Complete mission and show errors/time/score |

# 3 Realistic Meta Quest interaction specification

| Object | Physical controller interaction | Unity/Meta implementation note |
| --- | --- | --- |
| Seat | Point/select entry hotspot, seated fade and recenter | Single existing Meta XR rig; seated origin follows forklift chassis |
| Key | Near-grab key and rotate clockwise | Meta grab + constrained rotate transformer; sampled angle drives ignition state |
| Steering | Grab wheel grip and rotate | Constrained wheel rotation; mapped to turning; release preserves neutral handling |
| Gear | Grab lever to 3 position detents | Forward, neutral and reverse explicit states |
| Throttle / brake | RIGHT controller joystick Y-axis | Up = smooth acceleration in selected gear; down = progressive brake to zero; center = coast/drag. Never reverse automatically |
| Hydraulic lever | Grab and move within travel constraint | Continuous raising/lowering, end-stop clamp, existing lift audio |
| Exit / reset | Explicit UI/physical hotspot | Restore XR origin without disorienting camera jump |

# 4 Scene and prefab construction

ForkliftTraining.unity: MetaXRRig, Environment, ForkliftRoot, TrainingPallet, PickupZone, DropZone, GuidanceUI, Audio and TrainingManagers.

ForkliftRoot: a collidable chassis and existing separate KeyPivot, SteeringWheelPivot, GearSelectorPivot, LiftLeverPivot, Mast/ForkCarriage and Left/Right Forks. Client confirms these separate parts. Verify actual local pivots and axes; do not rebuild meshes.

Use existing warehouse model and wooden pallet / cargo prefabs; add pocket colliders, physics layers, pallet center/approach anchors and placement support plane.

Controller poses and Meta SDK transformers are configured via actual 207.0.1 sample interaction components. Do not combine Meta GrabInteractable and XRI grab components on a single manipulated mesh.

Guidance materials: outline current actionable object in yellow; alignment success green, invalid action red; highlight must change with each training state.

Quest optimization: URP mobile profile, simplified colliders, baked/static lighting when feasible, minimal realtime shadows and legible world-space UI.

# 5 Functional systems and responsibilities

| Module | Must implement |
| --- | --- |
| TrainingFlowManager | Ordered state machine, instructions, prerequisites, retry/restart, checkpoint state |
| MetaCockpitInputBridge | Translate Meta grab movements to control values; bind right controller joystick Y to accelerate/brake (with dead zone and smoothing) |
| ForkliftVehicleController | Engine/gear/parking brake, acceleration/braking/steering, collisions, speed clamp |
| SeatInteractionController | XR origin seating/exit, recenter, follow moving chassis, fade comfort |
| ForkliftHydraulics | Lift limits, fork carriage movement, audio, optional tilt only if supported |
| ForkPalletValidator | Both fork pockets, insertion depth, angle/offset/height, stopped pickup and supported placement |
| TrainingHighlightManager | Step target outline, arrows, warning, instruction audio/text |
| TrainingScoreManager | Time, mistakes, collisions, checkpoint completion and result screen |

# 6 Validation and measurable acceptance

Start engine only with neutral selector and parking brake engaged; show corrective prompt when blocked.

Wheel, key, gear and hydraulic lever must respond to physical grab. Only right controller joystick Y drives acceleration/braking; up = accelerate, down = brake, center = coast. Joystick X must not steer.

Pallet cannot attach when only one tine is inserted, approach angle is wrong, fork height is incorrect or insertion depth is inadequate.

Load pickup requires valid engagement and near-zero vehicle motion; drop requires target zone alignment, low fork position and vehicle stop.

Show step-specific wrong-action feedback and keep a mistake counter; trainee can retry without broken grab or Rigidbody state.

On Meta Quest hardware: no duplicate XR origins, seated camera follows chassis, cockpit controls are reachable and visible, acceptable performance and no major comfort issues.

Check device deployment, Android ARM64, active OpenXR/Meta runtime settings and XR startup in the actual Unity Editor. Repository package presence alone does not verify device readiness.

# 7 Milestones and delivery gates

| Milestone | Output / validation |
| --- | --- |
| M0 Audit | Actual FBX mesh/pivots, package setup, Quest build configuration and gaps documented |
| M1 Scene & rig | New training scene, warehouse, colliders, existing Meta rig and seated entry |
| M2 Cockpit | Physical key, steering, gear and lift lever; right joystick acceleration/brake, audio and engine checks |
| M3 Mission | Highlights, alignment, two-fork pickup, transport, placement, parking and state machine |
| M4 QA | Quest device build, negative tests, score, retry, comfort, performance and handover notes |

# 8 Scope exclusions and open decisions

No multiplayer, network backend, accounts, dynamic AI workers, full inventory simulator or real forklift ECU interface in version 1.

No real-world certification or invented manufacturer limits. Client must supply actual forklift control references and operating SOP for realism.

Client confirms moving forklift components are separate meshes; verify pivots and motion limits. Still open: actual target Quest device model, exact forklift operating reference and approved scoring tolerances.

Antigravity must not overwrite SampleScene, imported SDK examples, current package manifest or 3D source assets without explicit reason and review.

# 9 Companion Antigravity prompt

See companion file Forklift_Antigravity_Project_Prompt.md for a copy-paste-ready, phase-wise implementation instruction covering the exact repo paths, SDK versions, required code architecture, do-not list and definition of done.